DICT Region 2

Electronic Honesty Store

Spec-Driven Development Document

Complete Developer Handoff Edition

| Version | v1.5 |
| --- | --- |
| Date | May 2026 |
| Status | Ready for Development |
| Backend | PocketBase v0.22+ + MySQL 8 |
| Frontend | Next.js 14 App Router |
| Previous | v1.4 (architecture migration) |

# 1. Project Overview

## 1.1 Purpose

A web-based self-service Point-of-Sale (POS) and inventory system for DICT Region 2 staff. Staff browse goods, add to cart, and checkout via Cash or Debt (utang). Admins manage products, stock, payments, and audit the debt ledger. The system replaces manual tally sheets with a transparent, immutable digital record.

## 1.2 Goals

- Mobile-first self-service; P95 page load <2 s on 4G.

- PocketBase as single API layer; MySQL 8 InnoDB as durable data store.

- Atomic stock decrement via PocketBase hooks — stock never goes below zero.

- Immutable debt ledger; balance computed from entries, never stored as a column.

- CSV exports for COA accountability.

- Deployable on Hostinger KVM2 via Docker Compose in a single command.

## 1.3 Scope

| In Scope (v1) | Out of Scope (v1) |
| --- | --- |
| User login + RBAC (customer / admin) | GCash / PayMaya integration |
| Product catalog with categories | Native iOS / Android apps |
| Cart and checkout (cash / debt) | Multi-branch / multi-store |
| Debt ledger with running balance | Barcode scanner hardware |
| Admin PoS (manual orders) | Accounting system integration |
| Inventory management + low-stock alerts | Email / SMS notifications |
| Sales and debt reports (CSV export) | Loyalty / rewards system |

## 1.4 Stakeholders

| Role | Responsibilities |
| --- | --- |
| DICT Staff (Customer) | Browse products, add to cart, checkout (cash/debt), view own balance |
| Store Admin | Manage inventory, process debt payments, manual POS orders, run reports |
| IT Admin / Developer | Deploy containers, perform backups, monitor logs, run migrations |

## 1.5 Glossary

| Term | Definition |
| --- | --- |
| Utang | Filipino word for debt/credit; used interchangeably with "debt" in this document |
| COA | Commission on Audit — Philippine government auditing body; reports must satisfy COA requirements |
| KVM2 | Hostinger KVM2 VPS plan — 2 vCPU, 8 GB RAM, 100 GB NVMe SSD, Ubuntu 22.04 |
| PB / PocketBase | The Go-based backend-as-a-service used as the API layer |
| pb_hooks | PocketBase JavaScript hooks — custom server-side logic files in ./pb_hooks/ |
| pb_migrations | PocketBase JS migration files that define and version the collection schema |
| nanoid | PocketBase auto-generated 15-character alphanumeric record ID |
| InnoDB | MySQL storage engine used for all tables; provides row-level locking and ACID transactions |
| DPA 2012 | Philippine Data Privacy Act of 2012 — governs personal data handling |

# 2. System Architecture

## 2.1 Tech Stack

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Frontend | Next.js App Router | 14.x | SPA; pages use PocketBase JS SDK |
| Backend / API | PocketBase | 0.22+ | REST + Realtime SSE; custom JS hooks |
| Database | MySQL (InnoDB, utf8mb4) | 8.0 | Persistent data store via mysql2 driver |
| Auth | PocketBase built-in | — | Username + password; JWT; role field |
| Styling | Tailwind CSS + shadcn/ui | 3.x / 0.x | Component library; mobile-first |
| Reverse Proxy | Nginx Alpine | latest | TLS termination; routes /api/* to PB :8090 |
| Containers | Docker Compose | v3.8 | 3 services: pocketbase, mysql, nginx |

## 2.2 PocketBase + MySQL — How They Connect

PocketBase natively uses SQLite. To use MySQL 8 the binary must be built from source with the MySQL driver. This is done once and the resulting binary is baked into the Docker image.

ℹ️ Key Rule Never alter MySQL tables directly with DDL. PocketBase owns the schema. All schema changes go through pb_migrations JS files only. Direct DDL will be overwritten or cause migration conflicts.

- PocketBase reads DB_DSN on startup and connects to MySQL via tcp.

- All pb_migrations/*.js files run automatically in alphabetical order on first boot.

- pb_hooks/*.js files implement custom business logic (checkout, debt payments, audit logging).

- PocketBase file storage (product images) is mapped to ./pb_data volume.

## 2.3 Request Flow — Self-Service Checkout

| Step | Actor | Action |
| --- | --- | --- |
| 1 | Browser | Next.js page loads; PocketBase JS SDK initialises with NEXT_PUBLIC_PB_URL |
| 2 | SDK | Reads auth token from httpOnly cookie; attaches to every request header |
| 3 | SDK → PocketBase | POST /api/checkout with cart items and paymentType |
| 4 | PocketBase hook | onBeforeServe handler fires; opens db.runInTransaction() |
| 5 | Hook → MySQL | SELECT ... FOR UPDATE on each product row — acquires InnoDB row locks |
| 6 | Hook | Validates stock, ceiling, and cart; throws error if any check fails (rolls back) |
| 7 | Hook → MySQL | Writes: order, order_items, stock_movements, (debt_ledger if debt) |
| 8 | PocketBase → SDK | Returns 201 {orderId}; Realtime SSE pushes stock update to other open clients |
| 9 | Browser | Receipt page renders with order details |

## 2.4 Frontend Route Map

All routes are under /src/app/ using Next.js 14 App Router conventions.

| Route | Access | Component File | Description |
| --- | --- | --- | --- |
| / | Public | app/page.tsx | Login page |
| /store | Customer | app/store/page.tsx | Product catalog |
| /store/cart | Customer | app/store/cart/page.tsx | Cart and checkout |
| /receipt/[orderId] | Customer | app/receipt/[orderId]/page.tsx | Order receipt (printable) |
| /my-account | Customer | app/my-account/page.tsx | Debt balance + order history |
| /admin | Admin | app/admin/page.tsx | Dashboard with daily summary |
| /admin/products | Admin | app/admin/products/page.tsx | Product CRUD list |
| /admin/products/new | Admin | app/admin/products/new/page.tsx | Create product |
| /admin/products/[id] | Admin | app/admin/products/[id]/page.tsx | Edit product |
| /admin/inventory | Admin | app/admin/inventory/page.tsx | Stock movements + low-stock alerts |
| /admin/orders | Admin | app/admin/orders/page.tsx | Order list with filters |
| /admin/pos | Admin | app/admin/pos/page.tsx | Manual POS (select user + items) |
| /admin/debt | Admin | app/admin/debt/page.tsx | Debt overview + record payment |
| /admin/debt/[userId] | Admin | app/admin/debt/[userId]/page.tsx | Ledger history for one user |
| /admin/users | Admin | app/admin/users/page.tsx | User CRUD list |
| /admin/reports | Admin | app/admin/reports/page.tsx | Sales / debt CSV export |

## 2.5 Middleware (Next.js)

File: src/middleware.ts — runs on every request before rendering.

- Reads PocketBase auth cookie; calls pb.authStore.isValid.

- Unauthenticated user on any non-/ route → redirect to /.

- Customer accessing /admin/* → redirect to /store.

- Admin accessing /store/* or /my-account → allow (admin can browse as customer too).

- Sets response header x-user-role for use in Server Components.

## 2.6 PocketBase SDK Initialisation

File: src/lib/pocketbase.ts — singleton used across all pages.

# src/lib/pocketbase.ts import PocketBase from 'pocketbase'; let pb: PocketBase; export function getPb(): PocketBase { if (!pb) { pb = new PocketBase(process.env.NEXT_PUBLIC_PB_URL); pb.autoCancellation(false); // prevent race conditions on fast nav } return pb; }

# 3. Functional Requirements

Stories follow Given / When / Then. Priority: Must = MVP blocker | Should = high value | Could = nice-to-have.

## 3.1 Authentication

| AUTH-01 Must | Login page Given an unauthenticated user navigates to / When the page loads Then show username/password form; no auto-redirect for unauthenticated users. |
| --- | --- |

| AUTH-02 Must | Valid login Given valid credentials submitted When PocketBase returns auth token Then SDK stores token in httpOnly cookie; redirect to /store (customer) or /admin (admin) based on role field. |
| --- | --- |

| AUTH-03 Must | Invalid login Given wrong username or password submitted When PocketBase returns 400 Then show inline error "Invalid username or password."; do not reveal which field is wrong. |
| --- | --- |

| AUTH-04 Must | Role-based redirect Given logged-in user accesses an unauthorized route When Next.js middleware checks role Then redirect to correct dashboard; log access attempt in server log. |
| --- | --- |

| AUTH-05 Must | Logout Given logged-in user clicks Logout When SDK authStore.clear() called Then cookie cleared; redirect to /. |
| --- | --- |

| AUTH-06 Must | Admin creates user Given admin submits new user with unique username When PocketBase creates record in users collection Then bcrypt hash stored (cost 12, PocketBase default), role set, debtCeiling defaults to 500, isActive=true. |
| --- | --- |

| AUTH-07 Should | Session expiry Given auth token expires (24 h default) When user makes any SDK call Then SDK auto-refreshes token; if refresh fails, redirect to / with toast "Session expired — please log in again." |
| --- | --- |

| AUTH-08 Should | Deactivate user Given admin sets isActive=false on a user When user attempts login Then PocketBase rejects with 400; show "Account inactive — contact your administrator." |
| --- | --- |

## 3.2 Product Catalog

| CAT-01 Must | View catalog Given products exist in products collection When customer opens /store Then display category chips and product cards with name, price, stock badge, image. |
| --- | --- |

| CAT-02 Must | Filter by category Given category chip selected When customer clicks chip Then SDK filters products by categoryId; URL updates (?category=id) for shareability / back-button. |
| --- | --- |

| CAT-03 Must | Out-of-stock display Given product stockQty=0 When product card renders Then show "Out of Stock" badge; Add to Cart button disabled. |
| --- | --- |

| CAT-04 Should | Balance in header Given logged-in customer When any page loads Then header shows "My Balance: PHP X.XX" — positive value = amount owed; computed from debt_ledger SUM. |
| --- | --- |

| CAT-05 Should | Search Given customer types in search box When input debounces 300 ms Then SDK filters products by name~"query"; results update without full reload. |
| --- | --- |

## 3.3 Cart & Checkout

| CART-01 Must | Add to cart Given product stockQty>0 When Add to Cart clicked Then cart state (Zustand store) increments qty; qty capped at stockQty; no server call yet. |
| --- | --- |

| CART-02 Must | Adjust quantity Given item in cart When +/- clicked Then quantity updates instantly; total recalculates; qty=0 removes the item. |
| --- | --- |

| CART-03 Must | Cash checkout Given cart non-empty, paymentType=cash When customer submits Then POST /api/checkout; hook creates order (status=completed), decrements stockQty, creates stock_movements; no ledger entry. Return 201 {orderId}. |
| --- | --- |

| CART-04 Must | Debt checkout — within ceiling Given cart total T, current_balance+T <= debtCeiling (and debtCeiling != 0) When customer submits with paymentType=debt Then POST /api/checkout; hook creates order (status=pending_payment), decrements stock, creates debt_ledger entry (type=purchase, amount=+T). Return 201 {orderId}. |
| --- | --- |

| CART-05 Must | Debt checkout — null ceiling (unlimited) Given user debtCeiling IS NULL When customer submits with paymentType=debt Then Hook skips ceiling check entirely; proceeds with debt checkout normally. |
| --- | --- |

| CART-06 Must | Debt blocked — ceiling=0 Given user debtCeiling=0 When customer attempts debt checkout Then Hook returns 402; "Debt purchases not allowed for your account." Debt option hidden in UI. |
| --- | --- |

| CART-07 Should | Credit limit enforcement Given debt would exceed debtCeiling (and ceiling>0) When checkout page loads Then Debt option disabled with tooltip: "Limit reached (PHP X.XX remaining)". Verified on server hook (402 if bypassed). |
| --- | --- |

| CART-08 Must | Concurrent oversell prevention Given two customers checkout the last unit simultaneously When both POST /api/checkout arrive at hook Then InnoDB SELECT ... FOR UPDATE locks row; second request returns 409 "Item no longer available in requested quantity"; stock never goes below 0. |
| --- | --- |

| CART-09 Must | Receipt Given successful checkout When order created Then show order number, line items, unit prices, total, payment type. Printable via /receipt/{orderId}. |
| --- | --- |

## 3.4 Admin Inventory

| INV-01 Must | Create product Given admin submits name/price/category/stock/image When PocketBase creates record Then product appears in /store immediately; image stored in PocketBase file storage (pb_data/storage/). |
| --- | --- |

| INV-02 Must | Edit product Given admin edits price or details When saved Then products record updated; historical order_items retain old price via unitPrice snapshot — not affected. |
| --- | --- |

| INV-03 Must | Update stock Given admin changes stockQty When saved Then create stock_movements entry with reason=adjustment and actorId=admin.id. |
| --- | --- |

| INV-04 Must | Deactivate product Given admin sets isActive=false When saved Then hidden from /store catalog; still visible in admin list with "Inactive" badge; historical orders unaffected. |
| --- | --- |

| INV-05 Should | Low-stock alert Given stockQty <= lowStockThreshold (default 5) When admin dashboard loads Then amber alert banner lists affected products with name and current qty. |
| --- | --- |

| INV-06 Must | Block category deletion Given admin deletes a category that has products When delete submitted Then return error: "Cannot delete: X product(s) assigned to this category. Reassign or deactivate them first." |
| --- | --- |

## 3.5 Admin Point-of-Sale

| POS-01 Must | Manual order Given admin selects customer and items When admin submits Then POST /api/checkout with userId=selected customer, createdBy=admin.id; same hook as self-service. |
| --- | --- |

| POS-02 Must | View orders Given admin opens /admin/orders When date / user / status filters applied Then return matching orders sorted by createdAt desc; paginated 50/page. |
| --- | --- |

| POS-03 Should | Cancel order Given order has status=pending_payment and no partial payments When admin cancels Then status→cancelled; stock restored via stock_movements (reason=cancellation); debt_ledger entry (type=reversal, amount=-T) created. Blocked if any payment exists. |
| --- | --- |

## 3.6 Debt Management

| DEBT-01 Must | Debt overview Given admin opens /admin/debt When page loads Then list users with computed balance>0 showing name, balance, last_tx_date; sorted by balance desc. |
| --- | --- |

| DEBT-02 Must | Record payment Given admin enters amount and optional note When submitted Then POST /api/debt/payments; creates debt_ledger entry (type=payment, amount=-amount); balance recomputes. |
| --- | --- |

| DEBT-03 Must | Ledger history Given admin views /admin/debt/[userId] When page loads Then chronological entries: date, type, order#, amount, running balance. |
| --- | --- |

| DEBT-04 Should | Set debt ceiling Given admin edits debtCeiling on user record When saved Then null=unlimited, 0=no debt, positive integer=PHP ceiling. Enforced on next debt checkout. |
| --- | --- |

| DEBT-05 Should | Export ledger CSV Given admin clicks Export on debt page When generated Then download: userId, name, date, type, orderId, amount, runningBalance. |
| --- | --- |

## 3.7 Reports

| RPT-01 Must | Daily sales summary Given admin dashboard loads When page renders Then today total sales, order count, cash vs debt split; sourced from orders collection. |
| --- | --- |

| RPT-02 Should | Export sales CSV Given admin sets date range, clicks Export When handler streams response Then columns: order_id, date, user, items_json, total, payment_type. |
| --- | --- |

| RPT-03 Could | Top products Given admin requests top products for date range When query runs Then top 10 by qty sold; shows product name, qty, total revenue. |
| --- | --- |

# 4. PocketBase Collection Schema

All collections are defined in pb_migrations JS files. PocketBase maps them to MySQL InnoDB tables. Balance is always computed (SUM of debt_ledger.amount per user) — never stored as a column.

⚠️ Schema Ownership PocketBase owns the schema. Never run manual DDL against MySQL. All changes go through pb_migrations JS files only.

## 4.1 users (Auth collection)

| Field | Type | Default | Constraint / Notes |
| --- | --- | --- | --- |
| id | text (nanoid) | — | Auto-generated 15-char PK by PocketBase |
| username | text | required | Unique; max 60 chars; no spaces |
| fullName | text | required | Max 120 chars |
| password | auth (bcrypt) | — | Cost 12, managed by PocketBase — never stored in plain text |
| role | select | customer | Values: customer ¦ admin |
| debtCeiling | number (nullable) | 500 | NULL = unlimited debt; 0 = no debt allowed; positive integer = PHP ceiling |
| isActive | bool | true | false = login blocked at PocketBase auth level |

## 4.2 categories

| Field | Type | Notes |
| --- | --- | --- |
| id | text (nanoid) | PK |
| name | text | Unique; max 80 chars |
| sortOrder | number | Default 0; controls display order in catalog |

## 4.3 products

| Field | Type | Notes |
| --- | --- | --- |
| id | text (nanoid) | PK |
| categoryId | relation → categories | Required; cascades on category delete blocked by INV-06 |
| name | text | Max 120 chars |
| description | editor (text) | Optional; stored as HTML |
| price | number | Decimal (10,2); must be > 0 |
| stockQty | number | Integer; hook prevents going below 0 |
| lowStockThreshold | number | Default 5; triggers INV-05 alert |
| imageUrl | file | PocketBase file storage; max 2 MB; JPEG/PNG/WEBP only |
| isActive | bool | Default true; false hides from /store |
| updatedAt | autodate | PocketBase managed — auto-updated on every write |

## 4.4 orders

| Field | Type | Notes |
| --- | --- | --- |
| id | text (nanoid) | PK |
| userId | relation → users | The customer who purchased |
| createdBy | relation → users | =userId for self-service; =admin.id for manual POS |
| totalAmount | number | Decimal (10,2); snapshot at time of order |
| paymentType | select | Values: cash ¦ debt |
| status | select | Values: completed ¦ pending_payment ¦ cancelled |
| notes | text | Optional; max 500 chars |
| createdAt | autodate | PocketBase managed |

## 4.5 order_items

| Field | Type | Notes |
| --- | --- | --- |
| id | text (nanoid) | PK |
| orderId | relation → orders | Required |
| productId | relation → products | Required |
| quantity | number | Integer; min 1 |
| unitPrice | number | Snapshot of products.price at time of order — never changes |

## 4.6 debt_ledger (immutable)

🔒 Immutability Rule Records are never updated or deleted after creation. Running balance = SUM(amount) per userId. Negative amount = payment/reversal. Positive = purchase/adjustment.

| Field | Type | Notes |
| --- | --- | --- |
| id | text (nanoid) | PK |
| userId | relation → users | Required; indexed for fast SUM queries |
| orderId | relation → orders | Optional; null for manual admin payments |
| type | select | Values: purchase ¦ payment ¦ adjustment ¦ reversal |
| amount | number | + for purchase/adjustment; − for payment/reversal; Decimal (10,2) |
| note | text | Optional; max 255 chars |
| createdAt | autodate | PocketBase managed |

## 4.7 stock_movements (immutable)

| Field | Type | Notes |
| --- | --- | --- |
| id | text (nanoid) | PK |
| productId | relation → products | Required |
| actorId | relation → users | Who caused the change — required for audit; set to userId (self-service) or admin.id (manual/adjustment) |
| qtyChange | number | Negative for sale/cancellation; positive for restock/adjustment |
| reason | select | Values: sale ¦ restock ¦ adjustment ¦ cancellation |
| orderId | relation → orders | Optional; set for sales and cancellations |
| createdAt | autodate | PocketBase managed |

## 4.8 audit_logs

| Field | Type | Notes |
| --- | --- | --- |
| id | text (nanoid) | PK |
| actorId | relation → users | Admin who performed the action |
| action | text | e.g. product.update, user.deactivate, debt.payment |
| entity | text | Collection name e.g. products, users |
| entityId | text | PocketBase nanoid of affected record — string, NOT integer |
| diffJson | json | Before/after object: { before: {...}, after: {...} } |
| createdAt | autodate | PocketBase managed |

# 5. API Specification

PocketBase auto-generates CRUD endpoints for all collections at /api/collections/{name}/records. Custom endpoints live in pb_hooks/. All endpoints require Authorization: {token} unless marked Public.

## 5.1 PocketBase Built-in Auth Endpoints

| Method | Path | Auth | Notes |
| --- | --- | --- | --- |
| POST | /api/collections/users/auth-with-password | Public | Body: {identity, password}. Returns {token, record}. |
| POST | /api/collections/users/auth-refresh | Token | Refreshes token. Returns new {token, record}. |
| DELETE | /api/collections/users/auth | Token | Logout. Clears server session. |

## 5.2 Standard Collection Endpoints

PocketBase auto-generates these. Access rules set in collection settings.

| Method | Path | Auth | Success | Error Cases |
| --- | --- | --- | --- | --- |
| GET | /api/collections/products/records | Customer | 200 list | 401 unauthenticated |
| POST | /api/collections/products/records | Admin | 200 record | 400 validation; 403 not admin |
| PATCH | /api/collections/products/records/:id | Admin | 200 record | 404 not found; 403 not admin |
| DELETE | /api/collections/products/records/:id | Admin | 204 | 400 has movements (use isActive=false instead) |
| GET | /api/collections/categories/records | Customer | 200 list | 401 unauthenticated |
| GET | /api/collections/orders/records | Admin or self | 200 list | 401; 403 customer viewing others |
| GET | /api/collections/debt_ledger/records | Admin or self | 200 list | 401; 403 |

## 5.3 POST /api/checkout (Custom Hook)

📋 Request Headers: Authorization: {token} Body (JSON): { "items": [ { "productId": "abc123", "qty": 2 } ], "paymentType": "cash" ¦ "debt", "userId": "xyz789" // optional; admin only for manual POS }

✅ Success 201 Created { "orderId": "nanoid..." }

| HTTP Status | Condition | Response Body |
| --- | --- | --- |
| 400 | Empty cart or invalid productId | { "error": "Invalid cart items." } |
| 402 | debtCeiling=0 (debt not allowed for account) | { "error": "Debt purchases not allowed for your account." } |
| 402 | debt total would exceed debtCeiling (>0) | { "error": "Debt limit exceeded.", "remaining": 120.00 } |
| 403 | Non-admin sets userId to another user | { "error": "Forbidden." } |
| 409 | One or more items out of stock / insufficient qty | { "error": "Item no longer available.", "productId": "abc123" } |
| 500 | Unexpected transaction failure (all writes rolled back) | { "error": "Checkout failed. Please try again." } |

Hook transaction steps (all or nothing):

- SELECT products FOR UPDATE where id IN (item ids) — acquires InnoDB row-level locks.

- Validate stockQty >= requested qty for each item. Throw 409 if insufficient.

- If paymentType=debt AND debtCeiling=0 → throw 402 "not allowed".

- If paymentType=debt AND debtCeiling IS NULL → skip ceiling check (unlimited).

- If paymentType=debt AND debtCeiling>0 → compute SUM(debt_ledger.amount) for user; if balance+total > ceiling → throw 402 with remaining.

- Create order record.

- Create order_items with unitPrice snapshot.

- Decrement stockQty on each product.

- Create stock_movements records (reason=sale, actorId=userId).

- If paymentType=debt → create debt_ledger entry (type=purchase, amount=+total).

## 5.4 POST /api/debt/payments (Custom Hook — Admin Only)

📋 Request Body: { "userId": "...", "amount": 150.00, "note": "Cash payment received" }

| HTTP Status | Condition | Response |
| --- | --- | --- |
| 200 | Payment recorded | { "ledgerEntryId": "...", "newBalance": 50.00 } |
| 400 | Amount <= 0 | { "error": "Amount must be greater than 0." } |
| 400 | Amount > current balance | { "error": "Payment exceeds current balance." } |
| 403 | Not admin | { "error": "Forbidden." } |
| 404 | userId not found | { "error": "User not found." } |

## 5.5 GET /api/debt/balance

Auth: Admin or the user themselves. Query param: userId

✅ Response 200 { "balance": 320.00, "ceiling": 500, "remaining": 180.00 } Note: ceiling null = unlimited (remaining omitted). ceiling=0 = no debt allowed.

## 5.6 Report / Export Endpoints (Custom Hooks — Admin Only)

| Method | Path | Query Params | Response |
| --- | --- | --- | --- |
| GET | /api/reports/sales | from, to (ISO dates) | Streams CSV: order_id, date, user, items_json, total, payment_type |
| GET | /api/reports/debt | userId? (optional) | Streams CSV: userId, name, date, type, orderId, amount, runningBalance |
| GET | /api/reports/top-products | from, to, limit (default 10) | JSON: [{productId, name, totalQty, totalRevenue}] |

# 6. PocketBase Build & Setup

Because PocketBase defaults to SQLite, the binary must be compiled from source with a MySQL driver. This section gives developers everything needed to do that correctly.

## 6.1 Dockerfile — PocketBase with MySQL Driver

File: ./pocketbase/Dockerfile

# pocketbase/Dockerfile # Stage 1 — Build PocketBase with MySQL driver FROM golang:1.22-alpine AS builder RUN apk add --no-cache git gcc musl-dev WORKDIR /build # Create a minimal Go module that replaces the SQLite driver with MySQL RUN cat > main.go << EOF package main import ( "log" "os" _ "github.com/go-sql-driver/mysql" "github.com/pocketbase/pocketbase" "github.com/pocketbase/pocketbase/plugins/migratecmd" ) func main() { app := pocketbase.New() migratecmd.MustRegister(app, app.RootCmd, migratecmd.Config{ Automigrate: true, }) if err := app.Start(); err != nil { log.Fatal(err) } } EOF RUN go mod init honesty-store && \ go get github.com/pocketbase/pocketbase@v0.22.0 && \ go get github.com/go-sql-driver/mysql && \ go build -o pocketbase . # Stage 2 — Runtime image FROM alpine:latest RUN apk add --no-cache ca-certificates WORKDIR /pb COPY --from=builder /build/pocketbase /pb/pocketbase EXPOSE 8090 CMD ["/pb/pocketbase", "serve", "--http=0.0.0.0:8090", \ "--dir=/pb/pb_data", "--hooksDir=/pb/pb_hooks", \ "--migrationsDir=/pb/pb_migrations"]

⚠️ MySQL DSN Environment Variable PocketBase reads the DSN from the env var DB_DSN. Format: user:password@tcp(host:port)/dbname?charset=utf8mb4&parseTime=True Example: pbuser:secret@tcp(db:3306)/honesty_store?charset=utf8mb4&parseTime=True If DB_DSN is missing or malformed, PocketBase falls back to SQLite. Always verify the connection on first boot by checking the startup log for "Connected to MySQL".

## 6.2 Checkout Hook Skeleton

File: ./pb_hooks/checkout.js

This is the most critical file in the system. It must be created before any checkout can occur.

# pb_hooks/checkout.js // pb_hooks/checkout.js // Handles POST /api/checkout // All steps run inside a single MySQL transaction. routerAdd("POST", "/api/checkout", (c) => { const authRecord = c.get("authRecord"); if (!authRecord) { throw new UnauthorizedError("Authentication required."); } const body = $unmarshalJSON(c.body()); const items = body.items ¦¦ []; const payType = body.paymentType; const targetUser = body.userId ¦¦ authRecord.id; // admin can override // Validate: only admins may set userId to another user if (body.userId && body.userId !== authRecord.id) { if (authRecord.get("role") !== "admin") { throw new ForbiddenError("Forbidden."); } } if (!items.length) { throw new BadRequestError("Invalid cart items."); } $app.dao().runInTransaction((txDao) => { const productIds = items.map(i => i.productId); let orderTotal = 0; const resolvedItems = []; // ── Step 1: Lock rows ────────────────────────────────────────── for (const item of items) { // SELECT ... FOR UPDATE acquires InnoDB row lock const product = txDao.findRecordById("products", item.productId); if (!product ¦¦ !product.get("isActive")) { throw new ApiError(409, "Item no longer available.", { productId: item.productId }); } // ── Step 2: Validate stock ───────────────────────────────── if (product.get("stockQty") < item.qty) { throw new ApiError(409, "Item no longer available.", { productId: item.productId }); } const unitPrice = product.get("price"); orderTotal += unitPrice * item.qty; resolvedItems.push({ product, qty: item.qty, unitPrice }); } // ── Step 3: Debt ceiling check ───────────────────────────────── if (payType === "debt") { const userRecord = txDao.findRecordById("users", targetUser); const ceiling = userRecord.get("debtCeiling"); // null ¦ 0 ¦ number if (ceiling === 0) { throw new ApiError(402, "Debt purchases not allowed for your account."); } if (ceiling !== null) { // Compute current balance from ledger const result = txDao.db() .newQuery("SELECT COALESCE(SUM(amount), 0) as balance FROM debt_ledger WHERE userId = {:uid}") .bind({ uid: targetUser }) .one(); const balance = parseFloat(result.balance); if (balance + orderTotal > ceiling) { const remaining = Math.max(0, ceiling - balance); throw new ApiError(402, "Debt limit exceeded.", { remaining }); } } // ceiling === null → unlimited → no check needed } // ── Step 4: Create order ─────────────────────────────────────── const orderCol = $app.dao().findCollectionByNameOrId("orders"); const order = new Record(orderCol); order.set("userId", targetUser); order.set("createdBy", authRecord.id); order.set("totalAmount", orderTotal); order.set("paymentType", payType); order.set("status", payType === "cash" ? "completed" : "pending_payment"); txDao.saveRecord(order); const itemCol = $app.dao().findCollectionByNameOrId("order_items"); const movCol = $app.dao().findCollectionByNameOrId("stock_movements"); for (const { product, qty, unitPrice } of resolvedItems) { // ── Step 5: Create order_items ───────────────────────────── const oi = new Record(itemCol); oi.set("orderId", order.id); oi.set("productId", product.id); oi.set("quantity", qty); oi.set("unitPrice", unitPrice); txDao.saveRecord(oi); // ── Step 6: Decrement stock ──────────────────────────────── product.set("stockQty", product.get("stockQty") - qty); txDao.saveRecord(product); // ── Step 7: Stock movement ───────────────────────────────── const mv = new Record(movCol); mv.set("productId", product.id); mv.set("actorId", targetUser); mv.set("qtyChange", -qty); mv.set("reason", "sale"); mv.set("orderId", order.id); txDao.saveRecord(mv); } // ── Step 8: Debt ledger entry ────────────────────────────────── if (payType === "debt") { const ledgerCol = $app.dao().findCollectionByNameOrId("debt_ledger"); const entry = new Record(ledgerCol); entry.set("userId", targetUser); entry.set("orderId", order.id); entry.set("type", "purchase"); entry.set("amount", orderTotal); txDao.saveRecord(entry); } c.json(201, { orderId: order.id }); }); // end runInTransaction }, $apis.requireRecordAuth());

## 6.3 Debt Payment Hook Skeleton

File: ./pb_hooks/debtPayments.js

# pb_hooks/debtPayments.js // pb_hooks/debtPayments.js // Handles POST /api/debt/payments — admin only routerAdd("POST", "/api/debt/payments", (c) => { const auth = c.get("authRecord"); if (!auth ¦¦ auth.get("role") !== "admin") { throw new ForbiddenError("Forbidden."); } const body = $unmarshalJSON(c.body()); const userId = body.userId; const amount = parseFloat(body.amount ¦¦ 0); const note = body.note ¦¦ ""; if (amount <= 0) throw new BadRequestError("Amount must be greater than 0."); // Verify user exists const user = $app.dao().findRecordById("users", userId); if (!user) throw new NotFoundError("User not found."); // Get current balance const result = $app.dao().db() .newQuery("SELECT COALESCE(SUM(amount), 0) as balance FROM debt_ledger WHERE userId = {:uid}") .bind({ uid: userId }) .one(); const balance = parseFloat(result.balance); if (amount > balance) throw new BadRequestError("Payment exceeds current balance."); const ledgerCol = $app.dao().findCollectionByNameOrId("debt_ledger"); const entry = new Record(ledgerCol); entry.set("userId", userId); entry.set("type", "payment"); entry.set("amount", -amount); // negative = reduces balance entry.set("note", note); $app.dao().saveRecord(entry); c.json(200, { ledgerEntryId: entry.id, newBalance: balance - amount }); }, $apis.requireRecordAuth());

## 6.4 pb_migrations Naming Convention

📁 File Naming Rule Migrations run in alphabetical order. Always prefix with a zero-padded sequence number. Format: {seq}_{description}.js Examples: 1_init_categories.js 2_init_products.js 3_init_orders.js 4_init_order_items.js 5_init_debt_ledger.js 6_init_stock_movements.js 7_init_audit_logs.js Never reuse or rename an existing migration file. Add new ones at the end with the next sequence number.

## 6.5 Migration File Template

Every migration file must export migrate() and rollback(). Example for categories:

# pb_migrations/1_init_categories.js // pb_migrations/1_init_categories.js migrate((db) => { const collection = new Collection({ name: "categories", type: "base", schema: [ { name: "name", type: "text", required: true, options: { max: 80 } }, { name: "sortOrder", type: "number", required: false }, ], indexes: ["CREATE UNIQUE INDEX idx_cat_name ON categories (name)"], }); return Dao(db).saveCollection(collection); }, (db) => { // rollback const col = Dao(db).findCollectionByNameOrId("categories"); return Dao(db).deleteCollection(col); });

# 7. Non-Functional Requirements

| Category | Requirement | Acceptance Criteria / Tool |
| --- | --- | --- |
| Performance | P95 page load <2 s on 4G (10 Mbps) | Lighthouse mobile preset; score ≥ 85 |
| Performance | Checkout hook response <500 ms | Measured at PocketBase level; logged via structured log |
| Security | Passwords hashed bcrypt cost 12 | PocketBase default auth collection setting; verified in admin UI |
| Security | CSRF protection enabled | PocketBase CSRF middleware on; SameSite=Strict cookie |
| Security | Rate limiting: 5 auth attempts / min / IP | Nginx limit_req_zone on /api/collections/users/auth-with-password; 429 on breach |
| Security | HTTPS only in production | Nginx HTTP→HTTPS redirect; HSTS header (max-age=31536000) |
| Security | Product images: 2 MB max, JPEG/PNG/WEBP only | PocketBase file field options; validated server-side |
| Privacy | PH Data Privacy Act 2012 (RA 10173) | Encrypted DB backups (AES-256); access logs retained 3 years; DPIA on file |
| Privacy | Minimal data — no email collected by default | Only username, fullName, role stored; email field not in schema |
| Backup | Nightly mysqldump retained 14 days | Cron at 02:00 PH time; verified monthly restore drill; RTO ≤ 1 hour |
| Observability | Structured JSON logs (pino) | LOG_LEVEL env var configurable; hook errors include orderId, userId |
| Observability | Audit log for all admin writes | audit_logs entry created in PocketBase after-hook for every admin create/update/delete |
| Accessibility | WCAG 2.1 Level AA | axe-core in CI; 0 critical violations; touch targets ≥ 44×44 px |
| Availability | 99% monthly uptime target | Docker restart: unless-stopped; healthchecks on all services; alert on 3 consecutive failures |

# 8. Deployment

## 8.1 Prerequisites (Hostinger KVM2)

- Ubuntu 22.04 LTS with sudo access

- Docker Engine 25+ and Docker Compose v2 installed

- Domain pointed to server IP; Certbot installed for Let's Encrypt TLS

- Ports 80 and 443 open in firewall (ufw allow 80; ufw allow 443)

## 8.2 docker-compose.yml

# docker-compose.yml version: '3.8' services: db: image: mysql:8 restart: unless-stopped environment: MYSQL_DATABASE: honesty_store MYSQL_ROOT_PASSWORD: ${DB_ROOT_PASSWORD} MYSQL_USER: pbuser MYSQL_PASSWORD: ${DB_PASSWORD} volumes: - db_data:/var/lib/mysql healthcheck: test: ['CMD', 'mysqladmin', 'ping', '-h', 'localhost', '-u', 'root', '-p${DB_ROOT_PASSWORD}'] interval: 10s timeout: 5s retries: 10 # PocketBase waits for this before starting pocketbase: build: ./pocketbase restart: unless-stopped environment: DB_DSN: pbuser:${DB_PASSWORD}@tcp(db:3306)/honesty_store?charset=utf8mb4&parseTime=True volumes: - ./pb_data:/pb/pb_data - ./pb_hooks:/pb/pb_hooks - ./pb_migrations:/pb/pb_migrations depends_on: db: condition: service_healthy # waits for MySQL healthcheck to pass ports: - '8090:8090' # internal only; Nginx proxies externally healthcheck: test: ['CMD', 'wget', '-qO-', 'http://localhost:8090/api/health'] interval: 15s timeout: 5s retries: 5 nextjs: build: ./frontend restart: unless-stopped environment: NEXT_PUBLIC_PB_URL: https://${DOMAIN} depends_on: pocketbase: condition: service_healthy nginx: image: nginx:alpine restart: unless-stopped ports: - '80:80' - '443:443' volumes: - ./nginx.conf:/etc/nginx/conf.d/default.conf:ro - /etc/letsencrypt:/etc/letsencrypt:ro depends_on: - nextjs - pocketbase volumes: db_data: {}

## 8.3 nginx.conf

# nginx.conf server { listen 80; server_name store.dict.gov.ph; return 301 https://$host$request_uri; # force HTTPS } server { listen 443 ssl http2; server_name store.dict.gov.ph; ssl_certificate /etc/letsencrypt/live/store.dict.gov.ph/fullchain.pem; ssl_certificate_key /etc/letsencrypt/live/store.dict.gov.ph/privkey.pem; add_header Strict-Transport-Security "max-age=31536000; includeSubDomains" always; add_header X-Frame-Options SAMEORIGIN always; add_header X-Content-Type-Options nosniff always; # Rate limit: 5 auth attempts per minute per IP limit_req_zone $binary_remote_addr zone=auth:10m rate=5r/m; # PocketBase API + Realtime location /api/ { proxy_pass http://pocketbase:8090; proxy_http_version 1.1; proxy_set_header Upgrade $http_upgrade; proxy_set_header Connection "upgrade"; proxy_set_header Host $host; proxy_read_timeout 300s; # keep SSE connections alive } # Auth rate limiting location /api/collections/users/auth-with-password { limit_req zone=auth burst=3 nodelay; proxy_pass http://pocketbase:8090; } # PocketBase admin UI location /_/ { proxy_pass http://pocketbase:8090; } # Next.js frontend location / { proxy_pass http://nextjs:3000; proxy_set_header Host $host; } }

## 8.4 .env.example

# .env.example DOMAIN=store.dict.gov.ph DB_ROOT_PASSWORD=change-me-root DB_PASSWORD=change-me-user POCKETBASE_ADMIN_EMAIL=admin@dict.gov.ph POCKETBASE_ADMIN_PASSWORD=change-me-admin-strong-password NEXT_PUBLIC_PB_URL=https://store.dict.gov.ph LOG_LEVEL=info

⚠️ Security Note Copy .env.example to .env and fill in real values before first boot. Never commit .env to version control. Add it to .gitignore. Use strong passwords (16+ chars, mixed case, numbers, symbols).

## 8.5 First-Boot Steps

Run these commands once on the server after cloning the repository:

# First-boot commands # 1. Clone repo and enter directory git clone https://github.com/your-org/honesty-store.git && cd honesty-store # 2. Set up environment cp .env.example .env nano .env # fill in all values # 3. Obtain TLS certificate (run before starting Nginx) certbot certonly --standalone -d store.dict.gov.ph # 4. Start all services docker compose up -d --build # 5. Verify startup — look for "Connected to MySQL" in PocketBase logs docker compose logs -f pocketbase # 6. Create PocketBase superadmin (first time only) # Visit https://store.dict.gov.ph/_/ in browser # Set admin email and password from .env # 7. Verify health endpoints curl https://store.dict.gov.ph/api/health

## 8.6 Nightly Backup Cron

# Backup cron # Add to crontab: crontab -e # Runs at 02:00 PH time (UTC+8 = 18:00 UTC) 0 18 * * * docker exec honesty-store-db-1 \ mysqldump -u root -p${DB_ROOT_PASSWORD} honesty_store \ ¦ gzip ¦ openssl enc -aes-256-cbc -pbkdf2 -k "${BACKUP_KEY}" \ > /backups/honesty_store_$(date +%Y%m%d).sql.gz.enc # Purge backups older than 14 days 0 19 * * * find /backups -name "*.enc" -mtime +14 -delete

# 9. Seed Data Script

Run this once after first boot to populate demo data for testing and UAT. File: ./scripts/seed.js

# scripts/seed.js // scripts/seed.js // Usage: node scripts/seed.js // Requires: npm install pocketbase import PocketBase from "pocketbase"; const pb = new PocketBase("http://localhost:8090"); async function seed() { // Authenticate as admin await pb.admins.authWithPassword( process.env.PB_ADMIN_EMAIL, process.env.PB_ADMIN_PASSWORD ); // ── Categories ───────────────────────────────────────────── const cats = await Promise.all([ pb.collection("categories").create({ name: "Beverages", sortOrder: 1 }), pb.collection("categories").create({ name: "Snacks", sortOrder: 2 }), pb.collection("categories").create({ name: "Toiletries", sortOrder: 3 }), ]); console.log("Categories created:", cats.map(c => c.name)); // ── Products ─────────────────────────────────────────────── await pb.collection("products").create({ categoryId: cats[0].id, name: "Bottled Water 500ml", price: 15, stockQty: 100, lowStockThreshold: 10, isActive: true }); await pb.collection("products").create({ categoryId: cats[0].id, name: "Coffee Sachet", price: 12, stockQty: 50, lowStockThreshold: 5, isActive: true }); await pb.collection("products").create({ categoryId: cats[1].id, name: "Skyflakes Crackers", price: 10, stockQty: 80, lowStockThreshold: 10, isActive: true }); console.log("Products created."); // ── Test Users ───────────────────────────────────────────── await pb.collection("users").create({ username: "jdelacruz", fullName: "Juan Dela Cruz", password: "Test@1234!", passwordConfirm: "Test@1234!", role: "customer", debtCeiling: 500, isActive: true }); await pb.collection("users").create({ username: "storeadmin", fullName: "Store Administrator", password: "Admin@1234!", passwordConfirm: "Admin@1234!", role: "admin", debtCeiling: null, isActive: true }); console.log("Users created."); console.log("Seed complete. Test login: jdelacruz / Test@1234!"); } seed().catch(console.error);

ℹ️ Running the Seed PB_ADMIN_EMAIL=admin@dict.gov.ph PB_ADMIN_PASSWORD=your-password node scripts/seed.js Delete or re-run seed.js before going to production to remove test accounts.

# 10. Testing Strategy

## 10.1 Test Levels

| Level | Tool | Scope | Who Runs It |
| --- | --- | --- | --- |
| Unit | Vitest | Pure functions: price calc, balance SUM, ceiling logic | Developer (local + CI) |
| Integration | Vitest + PocketBase test instance | Checkout hook, debt payment hook, cancel order hook | Developer (CI) |
| E2E | Playwright | Full user flows: login → add to cart → checkout → receipt | QA / Developer (CI) |
| Manual UAT | Browser | Admin POS, CSV exports, low-stock alert, print receipt | Product Owner before go-live |

## 10.2 Critical Test Cases (Must Pass Before Go-Live)

| ID | Story Covered | Test Description | Expected Outcome |
| --- | --- | --- | --- |
| T-01 | CART-08 | Two concurrent checkouts for last unit of a product | Only one succeeds (201); other gets 409; stockQty = 0 after both |
| T-02 | CART-06 | Debt checkout when debtCeiling=0 | Hook returns 402; order NOT created; stock unchanged |
| T-03 | CART-05 | Debt checkout when debtCeiling=null | Checkout succeeds regardless of total amount |
| T-04 | CART-07 | Debt checkout when total would exceed ceiling | Hook returns 402 with remaining amount; order NOT created |
| T-05 | INV-06 | Delete category that has products | Returns error; category NOT deleted |
| T-06 | POS-03 | Cancel order with existing partial payment | Returns error; order NOT cancelled; stock unchanged |
| T-07 | DEBT-02 | Payment amount exceeds current balance | Hook returns 400; ledger entry NOT created |
| T-08 | AUTH-08 | Inactive user attempts login | PocketBase returns 400; user NOT authenticated |
| T-09 | INV-02 | Edit product price; verify old orders unchanged | order_items.unitPrice unchanged after product price update |
| T-10 | RPT-02 | Export sales CSV for date range | CSV contains correct rows; totals match DB aggregates |

# 11. Build Phases

| Phase | Deliverable | Stories | Done When |
| --- | --- | --- | --- |
| 1 — Foundation | PocketBase + MySQL + Docker running; login/logout working | AUTH-01 to AUTH-08 | All auth stories pass; docker compose up works on clean machine |
| 2 — Inventory | Categories, Products, StockMovements CRUD; image upload | INV-01 to INV-06 | Product appears in catalog after create; category block works |
| 3 — Customer Store | Catalog, search, cart, cash checkout, receipt | CAT-01 to CAT-05, CART-01 to CART-03, CART-08, CART-09 | T-01 (concurrent oversell) passes; receipt renders correctly |
| 4 — Debt System | Debt checkout, ceiling enforcement, ledger, payments | CART-04 to CART-07, DEBT-01 to DEBT-05 | T-02 to T-04 pass; balance computed correctly from ledger SUM |
| 5 — Admin & Reports | Manual POS, order cancel, CSV exports, daily summary | POS-01 to POS-03, RPT-01 to RPT-03 | T-05 to T-10 pass; CSV downloads with correct data |
| 6 — UAT & Hardening | Playwright E2E suite; accessibility; load test; go-live | All stories | axe-core 0 critical; Lighthouse ≥ 85; P95 checkout <500 ms |

# 12. Change Log

| Version | Date | Author | Approved By | Summary |
| --- | --- | --- | --- | --- |
| v1.5 | May 2026 | TBD | TBD | Complete developer handoff edition. Added: PocketBase Dockerfile with MySQL driver, checkout hook skeleton (pb_hooks/checkout.js), debt payment hook skeleton, pb_migrations naming convention + template, frontend route map (/17 routes), Next.js middleware spec, PocketBase SDK init pattern, seed data script, 10 critical test cases, testing strategy table, updated glossary, startup guide, nginx.conf, backup cron. Fixed: debtCeiling null/0 distinction in hook and all 3 ceiling cases fully specced. |
| v1.4 | May 2026 | TBD | TBD | Replaced Next.js API + Prisma with PocketBase + MySQL. Added full API error codes, edge-case stories (CART-08, AUTH-06, CAT-05), actorId on stock_movements, entityId as string in audit_logs, Docker healthchecks, restart policies, measurable NFR criteria. |
| v1.3 | May 2026 | TBD | TBD | Restored full stories, Prisma schema, DPA compliance, Docker Compose. |
| v1.2 | TBD | TBD | TBD | Simplified architecture. |
| v1.1 | TBD | TBD | TBD | Initial draft. |